|  |  |  |
| --- | --- | --- |
| Tasks | Date | Tasks Assigned to |
| GUI | March 15th | Dhivya |
| Socket Creation + Connections | March 15th | Joseph |
| Playback | March 15th | Dylan |
| Circular Buffer setup | March 15th | Dylan |
| Transfer streaming data | March 22nd | Joseph + Dylan |
| Multicast Sockets | March 22th | Joseph |
| File Transfer | March 22nd | Hank |
| File Transfer list | March 22nd | Hank |
| Microphone – UDP setup | March 29th | Dhivya |
| Microphone – Sending/Receiving | March 29th | Dhivya |
| Microphone - Playback | March 29th | Dhivya |
| Playlist | March 29th | Hank + Dhivya |
| Test Documentation | April 4th | All |
| User Manual | April 4th | Hank |