|  |  |
| --- | --- |
| Tasks | Tasks Assigned to |
| GUI | Dhivya |
| Socket Creation + Connections | Joseph |
| Playback | Dylan |
| Circular Buffer setup | Dylan |
| Transfer streaming data | Joseph + Dylan |
| Multicast Sockets | Joseph |
| File Transfer | Hank |
| File Transfer list | Hank |
| Microphone – UDP setup | Dhivya |
| Microphone – Sending/Receiving | Dhivya |
| Microphone - Playback | Dhivya |
| Playlist | Hank + Dhivya |
| Test Documentation | All |
| User Manual | Hank |

Start  
Thu 10/03/16

Finish  
Mon 04/04/16

Thu 10/03

Sun 13/03

Wed 16/03

Sat 19/03

Tue 22/03

Fri 25/03

Mon 28/03

Thu 31/03

Sun 03/04

**GUI**  
Thu 10/03/16 - Tue 15/03/16

**Socket Creation + Connections**  
Thu 10/03/16 - Tue 15/03/16

**Playback**  
Thu 10/03/16 - Tue 15/03/16

**Circular Buffer Setup**  
Thu 10/03/16 - Tue 15/03/16

**Transfer streaming data**  
Tue 15/03/16 - Tue 22/03/16

**Multicast Sockets**  
Tue 15/03/16 - Tue 22/03/16

**File transfer**  
Tue 15/03/16 - Tue 22/03/16

**File transfer list**  
Tue 15/03/16 - Tue 22/03/16

**Microphone - UDP setup**  
Tue 22/03/16 - Tue 29/03/16

**Microphone - Sending/Receiving**  
Tue 22/03/16 - Tue 29/03/16

**Microphone - Playback**  
Tue 22/03/16 - Tue 29/03/16

**Playlist**  
Tue 22/03/16 - Tue 29/03/16

**Test Documentation**  
Tue 29/03/16 - Mon 04/04/16

**User Manual**  
Tue 29/03/16 - Mon 04/04/16

**Today**